PADHAANEWALA EDUTECH SERVICES

BENGALURU – 560100

MASTER WEBSITE DEVELOPMENT SPECIFICATION

Version: 2.0 (Enhanced with RAG + Solutions)

Date: September 2026

Assigned Role: Website Engineering & Product Development Team

Project: Padhaanewala Education Technology Platform

Website: padhaanewala.in

Document: Complete Product, Technical & Development Requirements

# SECTION A: ORIGINAL SPECIFICATION

## 1. PROJECT OBJECTIVE

Develop Padhaanewala as a professional, scalable, database-driven education platform.

The website must NOT be developed as a collection of static pages.

It must be a complete platform consisting of: Student-facing website; College database; Course database; Scholarship database; Examination database; Mock-test system; AI College Predictor; AI Education Assistant; College comparison; Student accounts; Reviews; Admission enquiry system; Counsellor/lead management; Admin dashboard; Content Management System; SEO infrastructure; Analytics.

The architecture must allow the platform to expand to a large number of colleges, courses and users without requiring a complete rewrite.

## 2. CORE BUSINESS PURPOSE

Padhaanewala should help students: discover colleges; search courses; compare colleges; understand eligibility; check fees; understand admission procedures; find scholarships; find examination information; take mock tests; use an AI college predictor; ask education-related questions; save colleges; submit admission enquiries; receive counselling assistance.

The platform should simultaneously generate and manage admission leads for Padhaanewala.

## 3. TECHNOLOGY STACK

Frontend: Next.js, React, TypeScript, Tailwind CSS, responsive/mobile-first design. Next.js is preferred over a basic React SPA because SEO is extremely important for college/course pages.

Backend: Python, FastAPI, REST API, API versioning.

Database: PostgreSQL.

Cache: Redis where required.

Search: PostgreSQL search initially; Elasticsearch/OpenSearch when scale requires it.

Storage: AWS S3, Cloudflare R2 or equivalent S3-compatible object storage. Do not store large images directly in PostgreSQL.

AI: AI requests must go through the backend. Never expose AI API keys in frontend code.

## 4. DOMAIN AND DEVELOPMENT ENVIRONMENT

Development may use localhost and staging before the production domain is configured.

Production domain: padhaanewala.in

Maintain separate Development, Staging and Production environments.

Never test major experimental changes directly on production.

## 5. WEBSITE NAVIGATION

Main navigation: Home, Colleges, Courses, College Predictor, Scholarships, Mock Tests, Exams, Reviews, Blog/Resources, About, Contact.

Also provide Login, Register and Get Admission Help.

## 6. HOMEPAGE

The homepage must look like a modern education technology platform and NOT like a generic coaching-centre website.

Hero: "Find the Right College for Your Future".

Provide a large search bar: "Search colleges, courses, exams or locations". Examples: BHMS, BAMS, BUMS, MBBS, BDS, B.Sc Nursing, B.Pharm, D.Pharm, BCA, MBA, Engineering.

Buttons: Search; AI College Predictor.

Quick-action cards: Find Colleges; Compare Colleges; College Predictor; Scholarships; Mock Tests; Admission Assistance.

Homepage sections: Popular courses; Featured colleges; Popular college searches; Scholarships; Upcoming examinations; Mock tests; Why Padhaanewala; Student reviews; Latest education articles; Admission assistance CTA.

All homepage content must be manageable from the admin panel.

## 7. COLLEGE DATABASE

Create a structured college database. Every college must have a unique ID, e.g. COLLEGE000001.

Fields: College ID; College name; Official name; College type; Government/private; University; State; District; City; Address; Pincode; Website; Email; Phone; Established year; Accreditation; Recognition; Courses; Fees; Hostel; Facilities; Admission information; Eligibility; Entrance examination; Cutoff; Images; Gallery; Reviews; FAQs; Data source; Last verified date; Verification status.

## 8. COLLEGE PAGE

Every college must have an individual SEO-friendly page, e.g. /college/college-name.

Header: College name; Location; College type; Rating/reviews; Apply/Get Admission Help; Compare; Save College.

Sections: Overview; Courses; Fees; Eligibility; Admission; Cutoff; Facilities; Reviews; Gallery; FAQs.

## 9. COURSE DATABASE

Courses must be separate database entities.

Examples: MBBS; BDS; BAMS; BHMS; BUMS; B.Sc Nursing; D.Pharm; B.Pharm; BCA; BBA; MBA; Engineering; Paramedical courses; Skill courses.

Each course should have: Name; Degree; Duration; Eligibility; Entrance examination; Admission procedure; Fees information; Colleges offering the course; Career information; FAQs; SEO metadata.

## 10. COURSE PAGE

Example: /courses/bhms

Sections: Overview; Duration; Eligibility; Admission; Entrance exam; Fees; Colleges; Career opportunities; FAQs; Related courses.

CTA: "Need help choosing a college?" → Get Admission Assistance.

## 11. COLLEGE SEARCH

Create advanced college search.

Filters: Course; State; District; City; Government/private; University; Fees; Hostel; Rating; Accreditation; Admission status.

Example: BHMS + Karnataka + Private returns matching colleges.

## 12. NATURAL LANGUAGE SEARCH

Allow users to search naturally, for example: "BHMS colleges in Karnataka"; "BAMS colleges near Bangalore"; "Nursing colleges under 5 lakh"; "Private BHMS colleges with hostel".

The backend should convert natural-language requests into appropriate structured search filters wherever possible.

## 13. COLLEGE COMPARISON

Students should be able to select multiple colleges.

Comparison should show: Location; Type; University; Course; Duration; Fees; Hostel; Facilities; Admission; Reviews; other relevant information.

Include: "Ask AI: Which college is better for me?" AI recommendations must be based on available verified database information and clearly state that recommendations are not admission guarantees.

## 14. AI COLLEGE PREDICTOR

This should be one of the main Padhaanewala features.

Inputs: Course; Entrance exam; Rank/score; Category where relevant; State; Preferred city; Budget; Government/private preference; Hostel requirement; Other preferences.

Output: Highly Suitable; Possible; Reach.

The predictor must clearly state that results are estimates and not guaranteed admissions.

## 15. AI ARCHITECTURE

Recommended flow: Student → Frontend → FastAPI → Database/Search Engine → Relevant verified data → AI processing → Response.

Do NOT allow the AI model to independently invent factual college information.

The AI should use database information for factual information such as College names, Courses, Fees, Locations, Eligibility and Admission information.

Where current information is uncertain, the system should indicate that the information needs verification.

## 16. AI EDUCATION ASSISTANT

Add: "Ask Padhaanewala AI".

Possible questions: What is BHMS? What is the difference between BAMS and BHMS? Which course is suitable after 12th? Which colleges offer B.Sc Nursing? What scholarships are available? How does admission work?

The system should not present changing regulatory/admission information as permanently fixed facts.

## 17. SCHOLARSHIP FINDER

Create a separate scholarship database.

Fields: Scholarship name; Provider; Government/private; Eligibility; State; Course; Income criteria; Amount; Deadline; Documents; Application procedure; Official application source; Status; Last verified date.

Filters: Course; State; Student category where applicable; Income; Government/private; Deadline.

## 18. SCHOLARSHIP PAGE

Each scholarship should have: Scholarship name; Provider; Amount; Eligibility; Deadline; Required documents; Application process; Official application link; FAQs.

Clearly distinguish Official scholarship application from Padhaanewala counselling/admission assistance.

## 19. EXAMINATION DATABASE

Create /exams.

Each exam should include: Exam name; Conducting authority; Eligibility; Application start date; Application deadline; Exam date; Admit card date; Result date; Official website; Official notification; FAQs.

All dates must be editable through the admin panel.

## 20. MOCK TEST SYSTEM

Create /mock-tests.

Features: Exam selection; Subject selection; Difficulty; Number of questions; Timer; Question navigation; Mark for review; Next/previous; Submit.

## 21. MOCK TEST RESULT

After submission show: Score; Percentage; Correct answers; Incorrect answers; Unattempted; Time taken; Topic-wise performance; Rank/percentile where meaningful.

Buttons: Practice Again; View Solutions.

## 22. STUDENT REGISTRATION

Students should be able to register using Mobile OTP and/or Email/Password.

Do not store passwords as plain text. Use secure password hashing.

## 23. STUDENT PROFILE

Profile should contain: Name; Mobile; Email; Education; Course interest; Preferred state; Preferred city; Budget; Saved colleges; Test history; Scholarship interests; Enquiries.

## 24. SAVE COLLEGE

Students should be able to click Save College.

Saved colleges should appear under My Colleges.

Students should then be able to compare them.

## 25. ADMISSION ENQUIRY

Every important page should have Get Admission Assistance.

Form: Name; Mobile; Email; Course; Preferred college; State; City; Qualification; Message.

After submission: "Thank you. Our counsellor will contact you."

The enquiry must immediately enter the admin/CRM system.

## 26. LEAD MANAGEMENT

Each lead should have: Lead ID; Student name; Mobile; Email; Course; College; Source; Date; Status; Assigned counsellor; Follow-up date; Notes.

Statuses: New; Contacted; Interested; Application Started; Admission Completed; Not Interested; Closed.

## 27. COUNSELLOR DASHBOARD

Counsellors should have their own login.

Features: Assigned leads; Student details; Notes; Follow-up; Contact status; Admission status.

Use role-based access so counsellors cannot access information they are not authorized to see.

## 28. ADMIN PANEL

Admin must be able to manage the entire platform.

Modules: Dashboard; Colleges; Courses; Scholarships; Exams; Mock Tests; Questions; Students; Reviews; Blogs; FAQs; Banners; Notifications; Leads; Counsellors; Media; SEO; Settings; Audit logs.

## 29. ADMIN ROLES

Super Admin: Full access.

Content Admin: College/course/blog/scholarship content.

Counsellor: Assigned leads.

Test Admin: Mock tests/questions.

SEO Admin: SEO metadata/content.

Permissions must be configurable.

## 30. CMS

Non-technical administrators must be able to update website content.

Admin should be able to Add, Edit, Delete, Publish, Unpublish and Schedule content.

This should include Colleges, Courses, Scholarships, Exams, Blogs, FAQs, Homepage content and Banners.

## 31. BLOG

Create /blog.

Categories: Admissions; NEET; AYUSH; Nursing; Scholarships; Careers; Exams; College guides; Education news.

Each article needs: Title; Slug; Content; Featured image; Category; Author; Meta title; Meta description; Canonical URL; Publish status.

## 32. SEO

Every important page must have: SEO title; Meta description; Canonical URL; Open Graph metadata; Structured data; Sitemap; Robots.txt; Clean URL.

Example: /colleges/bhms-colleges-in-karnataka is preferable to /page?id=123.

## 33. PROGRAMMATIC SEO

The platform may automatically create useful pages such as BHMS colleges in Karnataka, BAMS colleges in Karnataka, Nursing colleges in Bihar and B.Pharm colleges in Bangalore.

Do NOT generate thousands of low-quality duplicate pages. Only useful, sufficiently informative pages should be indexable.

## 34. COLLEGE DATA VERIFICATION

Every important college record should contain Data source; Verification status; Last verified date; Verified by.

Possible sources: Official college website; Official government source; Regulatory authority; University; Verified institutional communication.

## 35. FEES DATA

Fees should be structured rather than a single text field.

Possible fields: Tuition fee; Hostel fee; Examination fee; Other charges; Total approximate fee; Fee period.

Display "Approximate fee" when exact/current fee cannot be guaranteed.

Include: "Fees should be verified with the institution before admission."

## 36. REVIEWS

Students can submit: College; Course; Year; Rating; Review; Optional images.

Reviews must go through moderation: Submitted → Moderation → Approved → Published.

Admin should be able to reject spam, abusive or inappropriate content.

## 37. COLLEGE GALLERY

Images should be stored using object storage.

Database should store: Image URL; College ID; Image type; Alt text; Upload date.

Images must be optimized before delivery.

## 38. WHATSAPP

Add WhatsApp CTA where appropriate.

Example contextual message: "Hello Padhaanewala, I am interested in BHMS admission at [College Name]."

The WhatsApp number should be configurable from the admin/settings panel rather than hard-coded throughout the frontend.

## 39. CONTACT PAGE

Include: Company information; Phone; Email; WhatsApp; Working hours; Contact form; Location/map where appropriate; Social links.

## 40. ABOUT PAGE

Explain: Padhaanewala; Mission; Vision; Services; College discovery; Student support; Counselling.

Avoid legally risky or unverifiable claims such as guaranteed admission unless they are genuinely supportable.

## 41. LEGAL PAGES

Create: Privacy Policy; Terms & Conditions; Disclaimer; Cookie Policy where applicable; Refund/Cancellation Policy if payments are introduced.

## 42. API ARCHITECTURE

Use versioned APIs such as /api/v1/auth, /users, /colleges, /courses, /scholarships, /exams, /mock-tests, /reviews, /blog, /enquiries, /predictor, /ai and /admin.

APIs must be documented, preferably through FastAPI OpenAPI/Swagger.

## 43. COLLEGE API

Example endpoints: GET /api/v1/colleges; GET /api/v1/colleges/{id}; POST /api/v1/colleges; PUT /api/v1/colleges/{id}; DELETE /api/v1/colleges/{id}.

Public users should only have access to appropriate public endpoints. Admin endpoints must require authentication and authorization.

## 44. SEARCH API

Example: GET /api/v1/colleges.

Parameters: course; state; district; city; college_type; min_fee; max_fee; rating; page; limit; sort.

Do not return thousands of records in one response. Use pagination.

## 45. DATABASE ENTITIES

Minimum suggested entities: users; student_profiles; admins; counsellors; colleges; college_courses; courses; universities; locations; fees; admissions; scholarships; exams; exam_dates; mock_tests; questions; answers; test_attempts; reviews; blogs; categories; enquiries; lead_notes; notifications; saved_colleges; faqs; media; seo_metadata; audit_logs.

Engineer may normalize this structure as required.

## 46. IMPORT SYSTEM

Admin should be able to upload college/course information using CSV/Excel.

Example columns: College Name; State; District; City; University; Course; Fees; Website; Phone; Email; Address.

Process: Upload → Validate → Show Errors → Preview → Confirm → Import.

## 47. DUPLICATE DETECTION

The import system should detect possible duplicate colleges.

Do not create duplicate records simply because names differ slightly. Similar institutional names must be checked before creating separate records.

## 48. ANALYTICS

Website: Visitors; Searches; College views; Course views; Predictor usage.

Students: Registrations; Active users.

Leads: New leads; Contacted; Converted.

Content: Most viewed colleges; Most searched courses; Popular scholarships; Popular articles.

## 49. LEAD SOURCE TRACKING

Store source for each enquiry.

Examples: Homepage; College page; Course page; Blog; Scholarship; Predictor; WhatsApp; Advertisement; Organic search.

This is important for measuring marketing performance.

## 50. UTM TRACKING

Support utm_source, utm_medium, utm_campaign and utm_content.

Where practical, associate campaign information with the lead.

## 51. GOOGLE SERVICES

Configure Google Analytics, Google Search Console and Google Tag Manager if needed.

Track searches, college views, predictor usage, enquiries, registrations, WhatsApp clicks, phone clicks and scholarship clicks.

## 52. SECURITY

Mandatory security requirements: HTTPS; secure authentication; password hashing; secure sessions/JWT; input validation; SQL injection protection; XSS protection; rate limiting; API authorization; file-upload validation; secure HTTP headers; admin 2FA where possible; audit logs.

Never store passwords in plain text or expose API keys in frontend code.

## 53. ENVIRONMENT VARIABLES

Use secure environment variables.

Examples: DATABASE_URL; JWT_SECRET; AI_API_KEY; EMAIL_API_KEY; STORAGE_ACCESS_KEY; STORAGE_SECRET.

Create separate configurations for development, staging and production.

## 54. PERFORMANCE

Optimize with server-side rendering/static generation where appropriate, image optimization, lazy loading, code splitting, CDN, API caching, database indexing and Redis caching.

Avoid unnecessary animations and oversized images.

## 55. MOBILE RESPONSIVENESS

The website must work properly on Android, iPhone, tablets, laptops and desktop.

Mobile should not simply be a scaled-down desktop interface. Important actions must be easy to use with touch.

## 56. ACCESSIBILITY

Implement proper heading hierarchy, alt text, accessible buttons, form labels, keyboard navigation, good contrast and screen-reader-friendly structure.

## 57. ERROR HANDLING

Do not expose technical errors to users.

Instead of showing a database or server error, show: "Something went wrong. Please try again."

Technical details should be stored in server logs.

## 58. LOGGING AND MONITORING

Maintain application logs for API errors, authentication failures, admin changes, AI failures, database errors and payment errors if introduced.

Set up monitoring/alerts for critical production failures.

## 59. BACKUPS

Database backup must be automated.

Recommended: Daily backups; retention policy; off-site backup; periodic restoration testing.

A backup must be tested to ensure it can actually be restored.

## 60. GIT AND VERSION CONTROL

Use Git.

Suggested structure: main; develop; feature/*; bugfix/*.

Use pull requests/code review where practical.

Never commit production secrets.

## 61. TESTING

Frontend: Test forms, navigation, search, mobile layouts, authentication and college pages.

Backend: Test APIs, authentication, authorization, database operations, search, predictor and enquiries.

End-to-end: Student → Search → College → Enquiry; Student → Predictor → Results → Enquiry; Student → Mock Test → Submit → Result; Student → Scholarship → Official application information; Admin → Add College → Publish → Public college page.

## 62. ADMIN CONTENT WORKFLOW

For important information use: Draft → Review → Publish.

This is especially useful for Fees, Admission dates, Scholarships and Examination dates.

## 63. PHASED DEVELOPMENT

Phase 1 — Core Platform: Homepage; College database; College search; College pages; Course pages; Admin panel; CMS; Enquiry system; Authentication; Basic SEO.

Phase 2 — Student Features: Student dashboard; Saved colleges; College comparison; Scholarship finder; Exam notifications; Reviews.

Phase 3 — AI: AI College Predictor; AI Education Assistant; AI college comparison.

Phase 4 — Mock Tests: Question bank; Test engine; Timer; Results; Performance analytics.

Phase 5 — Business/CRM: Counsellor dashboard; Lead assignment; Follow-ups; CRM; Marketing attribution; Advanced analytics; Automated communication.

## 64. FINAL SYSTEM ARCHITECTURE

Recommended architecture: Students/Admin → Next.js Frontend/Admin Dashboard → REST APIs → FastAPI → PostgreSQL / Redis / AI / Storage / Search.

Database contains Colleges, Courses, Scholarships, Exams, Students, Reviews, Mock Tests, Leads and Content.

Architecture must be scalable and maintainable.

## 65. MOST IMPORTANT DEVELOPMENT RULES

1. Do not hard-code college/course/fee/scholarship data into React components.

2. All major content must be database-driven.

3. Admin must be able to update content without modifying source code.

4. Frontend and backend must communicate through documented APIs.

5. AI must not be allowed to freely invent factual college information.

6. Security must be implemented from the beginning, not added at the end.

7. Mobile responsiveness must be built from the beginning.

8. SEO must be considered during architecture, not after development.

9. All important data should have a source and/or verification date where applicable.

10. The platform must be designed so additional colleges, courses, states, users and features can be added without redesigning the entire platform.

## 66. DEVELOPER DELIVERABLES

At completion, the engineer/team must provide: Complete source code; Frontend code; Backend code; Database schema; API documentation; Admin credentials; Deployment documentation; Environment-variable documentation; Database backup procedure; Git repository; Testing report; Production deployment; Staging deployment; Domain/DNS configuration documentation; Third-party service documentation.

Padhaanewala should retain appropriate ownership/access to source code, hosting account, domain, database and relevant third-party accounts.

## 67. DEFINITION OF READY FOR LAUNCH

The website is considered ready for production only when: Homepage works; College search works; College pages work; Course pages work; Admin works; Content can be edited without code; Enquiries reach admin; Authentication works; Mobile version works; SEO basics are configured; HTTPS works; Database backup works; Security testing is completed; Major APIs are tested; Error handling works; Analytics is configured; Sitemap is available; Production deployment is stable.

## 68. FUTURE EXPANSION

The architecture should allow future features such as Online counselling; Paid counselling; Application tracking; Student document management; Online payments; Premium memberships; College advertising; Sponsored listings; College CRM; Partner college dashboard; Student application dashboard; Scholarship application tracking; AI career counselling; Personalized course recommendations; Mobile application; Push notifications; Multilingual support.

These features do not necessarily need to be built in Version 1, but the architecture should not prevent them from being added later.

## 69. FINAL INSTRUCTION TO ENGINEER

Padhaanewala should be developed as a scalable education technology platform, not merely as a website.

Priority: Reliable data + excellent search + strong college pages + admin control + lead generation + SEO + scalable backend.

AI, mock tests and advanced features should be built on top of this foundation.

The founder/admin must be able to manage the platform without depending on the developer for routine content changes.

The final product should be fast, secure, mobile-friendly, SEO-friendly, scalable and easy to maintain.

# SECTION B: RAG (RETRIEVAL-AUGMENTED GENERATION)

## B.1. What is RAG?

RAG (Retrieval-Augmented Generation) is an AI architecture pattern that combines information retrieval with language model generation. Instead of relying solely on the AI model's training data, RAG retrieves relevant documents from a database before generating a response.

## B.2. Why RAG for Padhaanewala?

AI College Predictor needs accurate, up-to-date college data

AI Education Assistant must provide verified information, not hallucinated facts

Natural Language Search requires understanding student queries and mapping to structured data

College Comparison needs real database information for accurate comparisons

Prevents AI from making up college names, fees, or admission criteria

## B.3. RAG Architecture Flow

Complete RAG Pipeline:

Step 1: Student Query → "BHMS colleges in Karnataka under 5 lakh with hostel"

Step 2: Query Preprocessing → Extract: Course=BHMS, State=Karnataka, MaxFee=500000, Hostel=Yes

Step 3: Structured DB Search → PostgreSQL filter with extracted parameters

Step 4: Embedding Generation → Convert query to vector using OpenAI/Cohere embeddings

Step 5: Vector Search → pgvector similarity search in document_embeddings table

Step 6: Context Assembly → Combine DB results + vector results into LLM context

Step 7: LLM Processing → Send context + query to GPT-4/Claude for response generation

Step 8: Response + Sources → Answer with source citations and verification disclaimer

## B.4. Database Changes for RAG

New Table: document_embeddings

id: UUID (Primary Key)

entity_type: VARCHAR(50) — college, course, scholarship, faq

entity_id: UUID — reference to the source entity

chunk_text: TEXT — the text chunk being embedded

embedding: VECTOR(1536) — pgvector extension for vector storage

metadata: JSONB — additional context information

created_at: TIMESTAMP

updated_at: TIMESTAMP

Index for fast vector search:

CREATE INDEX ON document_embeddings USING ivfflat (embedding vector_cosine_ops) WITH (lists = 100);

## B.5. AI College Predictor with RAG

Input Processing:

Course, Entrance Exam, Rank/Score, Category, State, City, Budget, College Type, Hostel

RAG Flow:

1. Extract structured filters from student inputs

2. Query PostgreSQL for eligible colleges matching criteria

3. Generate embedding for student's preference description

4. Vector search for colleges with similar student satisfaction patterns

5. Combine results and rank using AI

6. Categorize: Highly Suitable / Possible / Reach

7. Generate explanation based on verified college data

8. Add disclaimer: "Results are estimates, not guaranteed admissions"

## B.6. AI Education Assistant with RAG

Question Processing:

Preprocess question to extract intent and entities

Example: "What is BHMS?" → Intent: Course Information, Entity: BHMS

RAG Flow:

1. Search PostgreSQL for BHMS course data

2. Vector search for similar educational content in embeddings

3. Retrieve FAQs related to BHMS

4. Assemble context with all retrieved information

5. Generate comprehensive answer using LLM

6. Cite sources: "Based on data from College X, Course Y"

7. Add disclaimer: "Information may change, please verify with institution"

## B.7. Natural Language Search with RAG

Query Parsing:

"Nursing colleges near Bangalore under 5 lakh"

→ Course: B.Sc Nursing

→ Location: Bangalore (within 100km radius)

→ Max Fee: 500000

RAG Flow:

1. Parse natural language query into structured filters

2. Execute PostgreSQL search with filters

3. If results are insufficient, expand search using vector similarity

4. Rank results by relevance, rating, and proximity

5. Return structured results with explanations

## B.8. Embedding Generation Strategy

Data Chunking:

College: Name, Location, Courses, Fees, Facilities, Reviews (separate chunks)

Course: Name, Duration, Eligibility, Career Info (separate chunks)

Scholarship: Name, Eligibility, Amount, Deadline (separate chunks)

FAQ: Question + Answer pairs (individual chunks)

Embedding Model:

Primary: text-embedding-3-small (OpenAI) — 1536 dimensions

Alternative: embed-english-v3.0 (Cohere) — 1024 dimensions

Local: all-MiniLM-L6-v2 (for cost optimization)

## B.9. Vector Search Configuration

Index Type: IVFFlat (Inverted File Index) — good balance of speed and accuracy

Similarity Metric: Cosine Similarity — best for semantic search

Lists: 100 (for <100k documents) or 1000 (for >100k documents)

Top-K Retrieval: 5-10 most similar chunks

## B.10. AI Guardrails

No Hallucination: AI must only use retrieved database information

Source Citation: Every AI response must cite its data sources

Uncertainty Disclosure: If information is uncertain, explicitly state it

Verification Reminder: Always remind users to verify with institutions

No Guarantees: Never promise admissions or guaranteed outcomes

Data Freshness: Indicate when data was last verified

## B.11. RAG Implementation Checklist

☐ Install pgvector extension in PostgreSQL

☐ Create document_embeddings table

☐ Set up embedding generation service (OpenAI/Cohere)

☐ Create Celery task for embedding generation on data changes

☐ Implement vector search API endpoint

☐ Build RAG pipeline in FastAPI

☐ Integrate with AI College Predictor

☐ Integrate with AI Education Assistant

☐ Integrate with Natural Language Search

☐ Add source citation to all AI responses

☐ Add disclaimers to all AI outputs

☐ Test with sample queries and validate accuracy

☐ Monitor AI response quality and hallucination rate

# SECTION C: ARCHITECTURE IMPROVEMENTS

## C.1. Infrastructure Architecture

Updated Production Architecture:

Internet → Cloudflare CDN (DDoS Protection + WAF)

Cloudflare → Load Balancer (Nginx)

Load Balancer → Next.js (3 instances)

Next.js → Load Balancer

Load Balancer → FastAPI (3 instances)

FastAPI → PostgreSQL (Primary + Replica)

FastAPI → Redis (Cluster)

FastAPI → Object Storage (S3/R2)

FastAPI → Search (PostgreSQL → OpenSearch later)

## C.2. Background Task Queue (Celery)

Why Needed:

CSV import 1000 colleges = 5 minutes → Frontend stuck without async

AI processing = 10-30 seconds → User waiting

Email sending = 2-5 seconds × 1000 users = slow

Image optimization = heavy process

Celery Configuration:

Broker: Redis

Backend: Redis

Worker: 4 concurrent workers (production)

Task Types:

import_tasks.py — CSV/Excel bulk import jobs

ai_tasks.py — AI processing (predictor, assistant, comparison)

email_tasks.py — Email sending (OTP, notifications, marketing)

sms_tasks.py — SMS sending (OTP, confirmations)

image_tasks.py — Image optimization (resize, compress, WebP)

sitemap_tasks.py — Sitemap generation

analytics_tasks.py — Analytics aggregation

backup_tasks.py — Database backup scheduling

## C.3. Email Service Integration

Provider: SendGrid (recommended) or AWS SES

Email Templates:

welcome — Registration confirmation

otp_verification — Mobile/Email OTP

password_reset — Password reset link

enquiry_confirmation — Enquiry submitted successfully

lead_assigned — Counsellor assigned to lead

lead_followup — Follow-up reminder

weekly_digest — Weekly education news

## C.4. SMS Service Integration

Provider: MSG91 (best for India) or Twilio

SMS Templates:

otp — 6-digit OTP for verification

enquiry_received — Enquiry confirmation

counsellor_call — Counsellor will call soon

## C.5. WhatsApp Business API

Provider: Twilio / WATI / AiSensy

Contextual Messages:

college_inquiry: "Hello Padhaanewala, I am interested in {course} admission at {college_name}."

general: "Hello Padhaanewala, I need guidance about education."

scholarship: "Hello Padhaanewala, I want to know about {scholarship_name}."

## C.6. Google Maps Integration

APIs Needed:

Geocoding API — College address → Latitude/Longitude

Maps Embed API — Display college location on map

Places API — Auto-suggest locations

Database Fields to Add:

latitude: DECIMAL(10, 8)

longitude: DECIMAL(11, 8)

google_maps_url: TEXT

google_place_id: VARCHAR(255)

## C.7. Image Optimization Pipeline

Flow: Admin Upload → Validate → Optimize → Upload to S3 → Store URL → Serve via CDN

Optimization Steps:

Resize to multiple sizes: Thumbnail (150x150), Card (400x300), Detail (800x600)

Compress to 80% quality

Convert to WebP format (modern, smaller)

Generate blur placeholder for lazy loading

File Validation:

Allowed image types: .jpg, .jpeg, .png, .webp

Max file size: 5MB for images

MIME type verification

Malware scanning for documents

## C.8. Monitoring & Logging

Components:

Structured Logging — JSON format for all application logs

Sentry — Real-time error tracking with stack traces

Performance Monitoring — Datadog / New Relic for API response times

Uptime Monitoring — UptimeRobot / Pingdom for 24/7 checks

Alerting — Slack / Email / PagerDuty for critical issues

Log Categories:

api — API request/response logs

auth — Authentication attempts and failures

ai — AI processing logs and failures

db — Database query logs

admin — Admin action audit logs

security — Security event logs

## C.9. Backup & Recovery

PostgreSQL Backup:

Daily Full Backup → S3 (off-site) at 00:00

WAL Archive → Every 6 hours → S3 (point-in-time recovery)

Weekly Restoration Test → Restore to staging, verify integrity

Retention: Daily (7 days), Weekly (4 weeks), Monthly (12 months)

Redis Backup:

RDB Snapshot → Every 15 minutes → S3

AOF Backup → Every hour → S3

Object Storage:

S3/R2 Versioning → Enabled

Cross-Region Replication → Secondary bucket

## C.10. Security Enhancements

Request Flow with Security:

1. Client Request → Cloudflare (DDoS Protection + WAF)

2. Rate Limiter (Redis) — IP: 100 req/min, User: 1000 req/hour

3. Security Headers (Helmet.js) — X-Content-Type, X-Frame, HSTS, CSP

4. CORS Validation — Only padhaanewala.in allowed

5. Input Validation (Pydantic) — SQL injection, XSS, length, type checks

6. Authentication (JWT) — Access: 15 min, Refresh: 7 days, Admin 2FA

7. Authorization (RBAC) — Role-based access control

8. Audit Logging — Who, What, When, Where, Result

## C.11. SEO Enhancements

Sitemap Generator:

Auto-generate XML sitemap with all pages

Include: Static pages, College pages, Course pages, Blog pages

Priority: Homepage (1.0), Colleges (0.9), Courses (0.9), Blog (0.7)

Update frequency: Daily for dynamic content

Schema.org Markup:

College: EducationalOrganization schema

Course: Course schema

Scholarship: Scholarship schema

Blog: Article schema

FAQ: FAQPage schema

BreadcrumbList: Navigation schema

## C.12. Complete Updated Architecture Diagram

Production Architecture:

Internet → Cloudflare CDN → Load Balancer → Next.js (x3)

Next.js → Load Balancer → FastAPI (x3)

FastAPI → PostgreSQL (Primary + Replica)

FastAPI → Redis (Cluster)

FastAPI → Object Storage (S3/R2)

FastAPI → Celery Worker (Background Tasks)

Celery → Redis (Broker)

Celery → Email/SMS/WhatsApp Services

Celery → Image Optimization

Celery → Embedding Generation (RAG)

Monitoring → Sentry + Datadog + UptimeRobot

Backup → S3 (Daily + WAL)

CI/CD → GitHub Actions → Docker → Production

# SECTION D: DATABASE DESIGN

## D.1. Core Tables

| Table Name | Key Columns |
| --- | --- |
| users | id, email, phone, password_hash, role, is_active, created_at, updated_at |
| student_profiles | id, user_id, name, education, course_interest, preferred_state, preferred_city, budget, created_at |
| admins | id, user_id, role, permissions, created_at |
| counsellors | id, user_id, name, phone, email, max_leads, created_at |
| colleges | id, name, slug, official_name, type, is_government, university_id, state, district, city, address, pincode, website, email, phone, established_year, accreditation, recognition, description, logo_url, cover_url, latitude, longitude, data_source, verification_status, last_verified_date, verified_by, status, created_at, updated_at |
| courses | id, name, slug, degree, duration, description, eligibility, entrance_exam, admission_procedure, career_info, seo_title, seo_description, status, created_at, updated_at |
| college_courses | id, college_id, course_id, fees_id, admission_info, seats, created_at |
| universities | id, name, slug, state, website, description |
| locations | id, state, district, city, latitude, longitude |
| fees | id, college_course_id, tuition_fee, hostel_fee, exam_fee, other_charges, total_approximate, fee_period, is_approximate, created_at |
| admissions | id, college_course_id, eligibility, entrance_exam, cutoff, admission_process, important_dates, created_at |
| scholarships | id, name, slug, provider, is_government, eligibility, state, course, income_criteria, amount, deadline, documents, application_procedure, official_link, status, last_verified_date, created_at |
| exams | id, name, slug, conducting_authority, eligibility, application_start, application_deadline, exam_date, admit_card_date, result_date, official_website, notification_url, status, created_at |
| mock_tests | id, name, exam_id, subject, difficulty, total_questions, time_limit, instructions, status, created_at |
| questions | id, mock_test_id, question_text, question_type, options, correct_answer, explanation, marks, created_at |
| test_attempts | id, user_id, mock_test_id, answers, score, percentage, correct, incorrect, unattempted, time_taken, topic_wise_performance, rank, percentile, started_at, submitted_at |
| reviews | id, user_id, college_id, course, year, rating, review_text, images, status, moderation_notes, created_at |
| blogs | id, title, slug, content, featured_image, category_id, author_id, meta_title, meta_description, canonical_url, status, published_at, created_at |
| categories | id, name, slug, description, parent_id, type |
| enquiries | id, user_id, name, phone, email, course, preferred_college, state, city, qualification, message, source, utm_source, utm_medium, utm_campaign, utm_content, status, assigned_counsellor_id, created_at |
| lead_notes | id, enquiry_id, counsellor_id, note, created_at |
| notifications | id, user_id, title, message, type, is_read, created_at |
| saved_colleges | id, user_id, college_id, created_at |
| faqs | id, entity_type, entity_id, question, answer, order, status, created_at |
| media | id, filename, original_name, mime_type, size, url, alt_text, entity_type, entity_id, uploaded_by, created_at |
| seo_metadata | id, entity_type, entity_id, title, description, canonical_url, og_title, og_description, og_image, schema_markup, created_at |
| audit_logs | id, user_id, action, entity_type, entity_id, old_value, new_value, ip_address, user_agent, created_at |
| document_embeddings | id, entity_type, entity_id, chunk_text, embedding, metadata, created_at, updated_at |

## D.2. Relationships

users → student_profiles (1:1)

users → admins (1:1)

users → counsellors (1:1)

users → reviews (1:many)

users → saved_colleges (1:many)

users → test_attempts (1:many)

colleges → college_courses (1:many)

courses → college_courses (1:many)

college_courses → fees (1:1)

college_courses → admissions (1:1)

colleges → reviews (1:many)

colleges → saved_colleges (1:many)

colleges → faqs (1:many)

colleges → media (1:many)

enquiries → lead_notes (1:many)

counsellors → enquiries (1:many)

mock_tests → questions (1:many)

mock_tests → test_attempts (1:many)

## D.3. Indexes

colleges: slug, state, city, type, status

courses: slug, status

college_courses: college_id, course_id

scholarships: state, course, deadline, status

exams: exam_date, status

reviews: college_id, status

blogs: slug, category_id, status

enquiries: status, assigned_counsellor_id

document_embeddings: entity_type, entity_id

document_embeddings: ivfflat index on embedding (vector)

# SECTION E: API DESIGN

## E.1. Authentication APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Register new user | No |
| POST | /api/v1/auth/login | Login user | No |
| POST | /api/v1/auth/otp/send | Send OTP | No |
| POST | /api/v1/auth/otp/verify | Verify OTP | No |
| POST | /api/v1/auth/refresh | Refresh token | Yes |
| POST | /api/v1/auth/logout | Logout user | Yes |
| POST | /api/v1/auth/password/forgot | Forgot password | No |
| POST | /api/v1/auth/password/reset | Reset password | Yes |

## E.2. College APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/colleges | List colleges (with filters) | No |
| GET | /api/v1/colleges/{id} | Get college details | No |
| GET | /api/v1/colleges/{id}/courses | Get college courses | No |
| GET | /api/v1/colleges/{id}/reviews | Get college reviews | No |
| GET | /api/v1/colleges/{id}/gallery | Get college gallery | No |
| GET | /api/v1/colleges/{id}/faqs | Get college FAQs | No |
| POST | /api/v1/colleges | Create college | Yes (Admin) |
| PUT | /api/v1/colleges/{id} | Update college | Yes (Admin) |
| DELETE | /api/v1/colleges/{id} | Delete college | Yes (Super Admin) |
| POST | /api/v1/colleges/import | Import colleges (CSV) | Yes (Admin) |

## E.3. Course APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/courses | List courses | No |
| GET | /api/v1/courses/{id} | Get course details | No |
| GET | /api/v1/courses/{id}/colleges | Get colleges offering course | No |
| POST | /api/v1/courses | Create course | Yes (Admin) |
| PUT | /api/v1/courses/{id} | Update course | Yes (Admin) |
| DELETE | /api/v1/courses/{id} | Delete course | Yes (Super Admin) |

## E.4. Search APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/search | Universal search | No |
| GET | /api/v1/search/colleges | College search with filters | No |
| GET | /api/v1/search/natural | Natural language search | No |
| GET | /api/v1/search/suggestions | Search suggestions | No |

## E.5. AI APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/v1/predictor | AI College Predictor | No |
| POST | /api/v1/ai/assistant | AI Education Assistant | No |
| POST | /api/v1/ai/compare | AI College Comparison | No |
| POST | /api/v1/ai/recommend | AI Recommendations | No |

## E.6. Student APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/users/me | Get current user profile | Yes |
| PUT | /api/v1/users/me | Update profile | Yes |
| GET | /api/v1/users/me/saved-colleges | Get saved colleges | Yes |
| POST | /api/v1/users/me/saved-colleges | Save college | Yes |
| DELETE | /api/v1/users/me/saved-colleges/{id} | Remove saved college | Yes |
| GET | /api/v1/users/me/test-history | Get test history | Yes |
| GET | /api/v1/users/me/enquiries | Get enquiries | Yes |

## E.7. Mock Test APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/mock-tests | List mock tests | No |
| GET | /api/v1/mock-tests/{id} | Get mock test details | No |
| POST | /api/v1/mock-tests/{id}/start | Start test attempt | Yes |
| POST | /api/v1/mock-tests/{id}/submit | Submit test | Yes |
| GET | /api/v1/mock-tests/{id}/result | Get test result | Yes |
| GET | /api/v1/mock-tests/{id}/solutions | Get solutions | Yes |

## E.8. Enquiry/Lead APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| POST | /api/v1/enquiries | Submit enquiry | No |
| GET | /api/v1/enquiries | List enquiries | Yes (Admin) |
| GET | /api/v1/enquiries/{id} | Get enquiry details | Yes (Admin) |
| PUT | /api/v1/enquiries/{id} | Update enquiry | Yes (Admin) |
| POST | /api/v1/enquiries/{id}/notes | Add note to enquiry | Yes (Counsellor) |
| PUT | /api/v1/enquiries/{id}/assign | Assign counsellor | Yes (Admin) |

## E.9. Admin APIs

| Method | Endpoint | Description | Auth Required |
| --- | --- | --- | --- |
| GET | /api/v1/admin/dashboard | Get dashboard data | Yes (Admin) |
| GET | /api/v1/admin/analytics | Get analytics | Yes (Admin) |
| GET | /api/v1/admin/audit-logs | Get audit logs | Yes (Super Admin) |
| POST | /api/v1/admin/banners | Create banner | Yes (Admin) |
| PUT | /api/v1/admin/banners/{id} | Update banner | Yes (Admin) |
| GET | /api/v1/admin/leads | Get all leads | Yes (Admin) |
| GET | /api/v1/admin/counsellors | List counsellors | Yes (Admin) |
| POST | /api/v1/admin/counsellors | Create counsellor | Yes (Super Admin) |

# SECTION F: IMPLEMENTATION PLAN (9 MONTHS)

## Month 1: Foundation

Week 1-2: Project Setup

- Next.js + FastAPI + PostgreSQL initialization

- Docker setup for all services

- CI/CD pipeline (GitHub Actions)

- Authentication system (JWT + OTP)

- Environment variables configuration

Week 3-4: Database Design

- All 45+ tables created

- Migrations with Alembic

- Seed data for development

- pgvector extension installed

- Basic API endpoints

## Month 2: Core Features

Week 5-6: College System

- College CRUD (Admin API)

- College pages (Frontend)

- College search with filters

- CSV import functionality

- College gallery upload

Week 7-8: Course System

- Course CRUD

- Course pages

- College-Course relationships

- Fee structure management

## Month 3: Content & Search

Week 9-10: Scholarships + Exams

- Scholarship database + pages

- Exam database + pages

- Deadline tracking

- Notification system

Week 11-12: Search Enhancement

- Natural language search (basic)

- Advanced filter UI

- Search results pagination

- Search suggestions/autocomplete

## Month 4: Student Features

Week 13-14: Student System

- Registration/Login (OTP + Email)

- Student dashboard

- Saved colleges functionality

- Profile management

Week 15-16: Reviews + Comparison

- Review submission + moderation

- College comparison tool

- College gallery enhancement

- FAQ system

## Month 5: AI Features

Week 17-18: RAG Setup

- pgvector configuration

- Embedding generation service

- document_embeddings table

- Vector search API

- Celery task for embedding on data changes

Week 19-20: AI Features

- AI College Predictor with RAG

- AI Education Assistant with RAG

- AI College Comparison

- Source citation in AI responses

## Month 6: Admin & CMS

Week 21-22: Admin Panel

- All 18 admin modules

- Role-based access control

- Media management

- Bulk operations

Week 23-24: CMS

- Blog system

- FAQ management

- Banner management

- SEO metadata management

## Month 7: Mock Tests

Week 25-26: Question Bank

- Question CRUD (Admin)

- Question import (CSV)

- Question categories/difficulty

- Question validation

Week 27-28: Test Engine

- Test creation (Admin)

- Test taking interface (Student)

- Timer + navigation

- Submission + scoring

- Results + analytics

## Month 8: CRM & Leads

Week 29-30: Lead System

- Enquiry forms (all pages)

- Lead management (Admin)

- Lead source tracking

- UTM tracking

Week 31-32: Counsellor System

- Counsellor dashboard

- Lead assignment

- Follow-up system

- Notes system

- Contact status tracking

## Month 9: Testing & Launch

Week 33-34: Testing

- Unit tests (Backend + Frontend)

- Integration tests

- E2E tests (Playwright)

- Security testing

- Performance testing

- Mobile testing

Week 35-36: Deployment

- Production server setup

- Domain/DNS configuration

- SSL certificate

- CDN setup (Cloudflare)

- Monitoring setup (Sentry)

- Backup setup

- Launch checklist verification

- 🚀 PRODUCTION LAUNCH

## Team Requirements

| Role | Count | Responsibilities |
| --- | --- | --- |
| Backend Developer (Python/FastAPI) | 1-2 | APIs, Database, Auth, AI integration |
| Frontend Developer (Next.js/React) | 1-2 | UI, Pages, Components, Responsive |
| Database Designer | 1 | Schema, Migrations, Optimization |
| AI/ML Engineer (RAG) | 1 | Embeddings, Vector search, AI pipeline |
| DevOps Engineer | 1 | Docker, CI/CD, Deployment, Monitoring |
| UI/UX Designer | 1 | Design system, Wireframes, Prototypes |
| Content/Data Entry Team | 2-3 | College data, Course data, Scholarships |

# SECTION G: TESTING PLAN

## G.1. Unit Tests

Backend: All API endpoints, services, utilities

Frontend: Components, hooks, utilities

Database: Models, queries, migrations

## G.2. Integration Tests

API + Database operations

Authentication flow

Authorization checks

Search functionality

AI pipeline

## G.3. E2E Tests (Playwright)

Student → Search → College → Enquiry

Student → Predictor → Results → Enquiry

Student → Mock Test → Submit → Result

Student → Scholarship → Official application info

Admin → Add College → Publish → Public college page

Admin → Manage Leads → Assign Counsellor

## G.4. Security Tests

SQL injection attempts

XSS attack attempts

CSRF protection

Rate limiting verification

Authentication bypass attempts

Authorization escalation attempts

File upload validation

Input validation

## G.5. Performance Tests

Load testing: 1000 concurrent users

Stress testing: 5000 concurrent users

API response time: <200ms for most endpoints

Database query performance

Image load time: <2 seconds

## G.6. Mobile Testing

Android (Chrome, Samsung Browser)

iOS (Safari)

Tablets (iPad, Android tablets)

Touch interactions

Responsive breakpoints: 320px, 768px, 1024px, 1440px

# SECTION H: DEPLOYMENT GUIDE

## H.1. Production Server Setup

Cloud Provider: AWS / DigitalOcean / Vultr

Minimum: 4 vCPU, 8GB RAM, 100GB SSD

Recommended: 8 vCPU, 16GB RAM, 200GB SSD

OS: Ubuntu 22.04 LTS

Docker + Docker Compose installed

## H.2. Environment Variables

| Variable | Value |
| --- | --- |
| DATABASE_URL | postgresql://user:pass@host:5432/padhaanewala |
| REDIS_URL | redis://host:6379/0 |
| JWT_SECRET | your-super-secret-jwt-key |
| AI_API_KEY | sk-... (OpenAI/Cohere) |
| EMAIL_API_KEY | SG... (SendGrid) |
| SMS_API_KEY | ... (MSG91) |
| WHATSAPP_API_KEY | ... (Twilio) |
| STORAGE_ACCESS_KEY | ... (AWS S3/R2) |
| STORAGE_SECRET | ... (AWS S3/R2) |
| STORAGE_BUCKET | padhaanewala-media |
| SENTRY_DSN | https://...@sentry.io/... |
| NEXT_PUBLIC_API_URL | https://api.padhaanewala.in |
| NEXT_PUBLIC_GOOGLE_MAPS_KEY | AIza... |

## H.3. DNS Configuration

A Record: padhaanewala.in → Production Server IP

CNAME: www.padhaanewala.in → padhaanewala.in

CNAME: api.padhaanewala.in → Production Server IP

MX Record: For email (if using custom domain)

TXT Record: SPF, DKIM (for email authentication)

## H.4. SSL Certificate

Provider: Cloudflare (Free) or Let's Encrypt

Wildcard: *.padhaanewala.in

Auto-renewal configured

## H.5. Launch Checklist

☐ Homepage loads correctly

☐ College search works with all filters

☐ College pages display all information

☐ Course pages work correctly

☐ Admin panel accessible

☐ Content can be edited without code changes

☐ Enquiries reach admin panel

☐ Authentication works (login/register/OTP)

☐ Mobile version works on all devices

☐ SEO basics configured (title, description, sitemap)

☐ HTTPS enabled and working

☐ Database backup automated

☐ Security testing completed

☐ All major APIs tested

☐ Error handling works (no technical errors shown)

☐ Analytics configured (Google Analytics)

☐ Sitemap available at /sitemap.xml

☐ Production deployment stable

☐ Monitoring alerts configured

☐ Backup restoration tested

# SECTION I: FUTURE EXPANSION ROADMAP

## I.1. Short Term (6-12 months after launch)

Online counselling system

Application tracking

Student document management

Push notifications

Multilingual support (Hindi, Kannada, Tamil)

Advanced analytics dashboard

## I.2. Medium Term (12-24 months)

Mobile application (React Native)

Online payments (Stripe/Razorpay)

Premium memberships

College advertising

Sponsored listings

College CRM

Partner college dashboard

## I.3. Long Term (24+ months)

Student application dashboard

Scholarship application tracking

AI career counselling

Personalized course recommendations

Live counselling sessions

Peer-to-peer student community

International colleges

# SECTION J: APPENDICES

## J.1. Complete Environment Variables List

| Variable | Value | Status |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL connection string | Required |
| REDIS_URL | Redis connection string | Required |
| JWT_SECRET | Secret key for JWT tokens | Required |
| JWT_ALGORITHM | HS256 | Required |
| JWT_ACCESS_EXPIRY | 900 (15 minutes) | Required |
| JWT_REFRESH_EXPIRY | 604800 (7 days) | Required |
| AI_API_KEY | OpenAI/Cohere API key | Required |
| AI_MODEL | gpt-4 / gpt-3.5-turbo | Required |
| EMAIL_PROVIDER | sendgrid / ses | Required |
| EMAIL_API_KEY | SendGrid/SES API key | Required |
| EMAIL_FROM | noreply@padhaanewala.in | Required |
| SMS_PROVIDER | msg91 / twilio | Required |
| SMS_API_KEY | MSG91/Twilio API key | Required |
| WHATSAPP_API_KEY | Twilio/WATI API key | Optional |
| STORAGE_PROVIDER | s3 / r2 | Required |
| STORAGE_ACCESS_KEY | S3/R2 access key | Required |
| STORAGE_SECRET | S3/R2 secret key | Required |
| STORAGE_BUCKET | padhaanewala-media | Required |
| STORAGE_REGION | ap-south-1 | Required |
| SENTRY_DSN | Sentry error tracking DSN | Recommended |
| GOOGLE_ANALYTICS_ID | G-XXXXXXXXXX | Recommended |
| GOOGLE_SEARCH_CONSOLE | Verification code | Recommended |
| GOOGLE_MAPS_API_KEY | Google Maps API key | Recommended |
| NEXT_PUBLIC_API_URL | https://api.padhaanewala.in | Required |
| NEXT_PUBLIC_SITE_URL | https://padhaanewala.in | Required |
| CORS_ORIGINS | https://padhaanewala.in | Required |
| RATE_LIMIT_PER_MINUTE | 100 | Required |
| CELERY_BROKER_URL | redis://localhost:6379/1 | Required |
| CELERY_RESULT_BACKEND | redis://localhost:6379/2 | Required |

## J.2. Third-party Services

| Service | Purpose | Cost |
| --- | --- | --- |
| Cloudflare | CDN + DDoS Protection + WAF | Free / Pro $20/mo |
| AWS S3 / Cloudflare R2 | Object Storage | ~$5/mo |
| SendGrid | Email Service | Free (100/day) / Pro $20/mo |
| MSG91 | SMS Service (India) | ~₹0.20/SMS |
| OpenAI | AI/LLM API | Pay per use |
| pgvector | Vector Search | Free (PostgreSQL extension) |
| Sentry | Error Tracking | Free tier / Team $26/mo |
| Google Analytics | Website Analytics | Free |
| Google Maps | Maps API | Free tier / Pay per use |
| GitHub | Version Control | Free |
| Docker | Containerization | Free |

## J.3. Cost Estimation (Monthly)

| Item | Provider | Cost |
| --- | --- | --- |
| Cloud Server (4 vCPU, 8GB) | AWS/DigitalOcean | $40-80 |
| Cloudflare Pro | CDN + WAF | $20 |
| AWS S3 / R2 | Storage (100GB) | $5 |
| SendGrid | Email (1000/day) | $20 |
| MSG91 | SMS (1000/month) | $25 |
| OpenAI API | AI (moderate use) | $50-100 |
| Domain | padhaanewala.in | $12/year |
| SSL Certificate | Cloudflare Free | $0 |
| Sentry | Error Tracking | $0-26 |
| TOTAL (Minimum) |  | $160-280/month |
| TOTAL (Recommended) |  | $250-400/month |

# ASSIGNED ROLE STATEMENT

As the assigned Website Engineering & Product Development Team of Padhaanewala Edutech Services, Bengaluru – 560100, the engineering team is responsible for translating this specification into a secure, scalable, maintainable and production-ready education technology platform.

Any architectural deviation that materially affects scalability, SEO, security, data ownership, admin control or future expansion should be discussed and approved before implementation.

This Version 2.0 specification includes the original PDF requirements (Sections 1-69), RAG integration (Section B), Architecture Improvements (Section C), Database Design (Section D), API Design (Section E), Implementation Plan (Section F), Testing Plan (Section G), Deployment Guide (Section H), Future Expansion (Section I), and Appendices (Section J).

PADHAANEWALA EDUTECH SERVICES

BENGALURU – 560100

End of Master Website Development Specification Version 2.0