PADHAANEWALA EDUTECH SERVICES

BENGALURU - 560100

PROJECT PHASES

Padhaanewala Education Technology Platform

padhaanewala.in

Version: 1.0

Date: September 2026

# PROJECT PHASES OVERVIEW

Padhaanewala project follows a phased development approach. Each phase builds on the previous one, ensuring a solid foundation before adding advanced features. The project consists of 9 implementation months across 5 core development phases, categorized as follows:

## Two Views of Phases

There are two ways to understand the project phases:

1. PROJECT LIFECYCLE PHASES (Management view) - 5 phases that apply to the whole project:

Phase 0: Initiation

Phase 1: Planning

Phase 2: Execution

Phase 3: Monitoring & Control

Phase 4: Closing

2. DEVELOPMENT BUILD PHASES (Feature view) - 5 phases from the Master Specification, spread over 9 months:

| Phase | Name | Timeline | Key Features |
| --- | --- | --- | --- |
| PHASE A | Core Platform | Month 1-3 | Homepage, College DB, Search, Admin, CMS, Enquiry, Auth, Basic SEO |
| PHASE B | Student Features | Month 4 | Dashboard, Saved Colleges, Comparison, Scholarships, Reviews |
| PHASE C | AI Features | Month 5 | College Predictor, Education Assistant, AI Comparison (RAG-based) |
| PHASE D | Mock Tests | Month 6-7 | Question Bank, Test Engine, Timer, Results, Analytics |
| PHASE E | Business/CRM | Month 8-9 | Counsellor Dashboard, Lead Management, CRM, Marketing, Launch |

# PHASE A: CORE PLATFORM (Foundation)

## A.1. Phase Objective

Build the solid foundation of the platform. This phase establishes the technology stack, database, basic infrastructure, and the most critical features. Without this phase, nothing else can function.

## A.2. Timeline

Duration: Months 1-3 (Weeks 1-12)

This is the longest phase because it includes infrastructure setup, database design, and core features.

## A.3. Components

### 1. Project & Infrastructure Setup

Next.js + FastAPI + PostgreSQL project initialization

Docker containerization

CI/CD pipeline (GitHub Actions)

Dev, Staging, Production environments

Environment variables configuration

Cloudflare CDN + WAF setup

### 2. Database Design

All 45+ database tables created

Alembic migrations

pgvector extension for future RAG

Seed data for development

Indexes and relationships established

### 3. Authentication System

JWT token-based authentication

Mobile OTP verification

Email/Password registration

Role-based access control (RBAC)

Password hashing (bcrypt)

Session management

### 4. College System

College database with all 30+ fields

College CRUD (Admin API)

College public pages (/college/slug)

College image gallery

CSV/Excel import with validation

Duplicate detection

Data verification workflow

### 5. Course System

Course database as separate entities

Course CRUD (Admin API)

Course public pages (/courses/slug)

College-Course relationship (many-to-many)

Structured fee data

### 6. College Search

Advanced filter system (course, state, district, city, type, fees, hostel, rating)

Pagination

Search suggestions/autocomplete

Natural language search (basic version)

### 7. Admin Panel (Basic)

Dashboard

College management

Course management

User management

CMS (basic)

### 8. Enquiry System

Enquiry forms on all important pages

Lead capture in CRM

Source tracking

### 9. Basic SEO

Clean URLs

Meta titles and descriptions

Sitemap

Robots.txt

Schema.org markup basics

## A.4. Deliverables

Working development environment

Complete database schema

College and course management system

Working search functionality

Basic admin panel

Authentication system

Enquiry capture

SEO foundation

## A.5. Exit Criteria

All core APIs tested and working

College and course pages render correctly

Admin can add/edit/delete colleges and courses

Enquiries reach the admin panel

Authentication works for admin and public

Database backup working

# PHASE B: STUDENT FEATURES

## B.1. Phase Objective

Add student-facing features that allow users to create accounts, save colleges, compare institutions, submit reviews, and manage their education journey. This phase transforms the platform from a content site into an interactive student experience.

## B.2. Timeline

Duration: Month 4 (Weeks 13-16)

## B.3. Components

### 1. Student Registration & Login

Mobile OTP registration

Email/Password registration

Social login (optional)

Password reset

Profile completion flow

### 2. Student Dashboard

Personal profile management

Education details

Course interest

Preferred states/cities

Budget setting

Activity overview

### 3. Saved Colleges

Save College button on college pages

My Colleges section in dashboard

Remove saved college

Compare saved colleges

### 4. College Comparison

Select multiple colleges (2-4)

Side-by-side comparison view

Compare: Location, Type, University, Course, Duration, Fees, Hostel, Facilities, Admission, Reviews

"Ask AI: Which college is better for me?" feature (Phase C)

### 5. Scholarship Finder

Scholarship database (100-200 records)

Scholarship filters (course, state, income, deadline)

Scholarship detail pages

Official application links (clearly marked)

### 6. Exam Notifications

Exam database (30-50 records)

Exam detail pages

Exam dates display

Deadline tracking

### 7. Review System

Students submit college reviews

Rating + review text + optional images

Moderation workflow: Submitted → Moderation → Approved → Published

Admin can approve/reject/spam-filter reviews

## B.4. Deliverables

Student accounts and profiles

Saved colleges functionality

College comparison tool

Scholarship finder with filters

Exam information pages

Review submission and moderation system

## B.5. Exit Criteria

Students can register and log in securely

Saved colleges appear in dashboard

Comparison tool works with 2-4 colleges

Scholarship search returns filtered results

Reviews go through moderation before publishing

# PHASE C: AI FEATURES (RAG-based)

## C.1. Phase Objective

Implement the AI-powered features that make Padhaanewala stand out. All AI features use RAG (Retrieval-Augmented Generation) to ensure responses are based on verified database information, not AI hallucinations.

## C.2. Timeline

Duration: Month 5 (Weeks 17-20)

Requires Phase A (database with data) and Phase B (student features) to be complete

## C.3. RAG Infrastructure (Prerequisite)

### 1. pgvector Setup

Install pgvector extension

Create document_embeddings table

Configure vector indexes (IVFFlat)

### 2. Embedding Generation

Embedding service (OpenAI/Cohere)

Chunking strategy for colleges, courses, scholarships, FAQs

Celery task for embedding on data changes

Embedding storage and management

### 3. Vector Search

Cosine similarity search

Top-K retrieval (5-10 chunks)

Hybrid search (DB filters + vector similarity)

## C.4. AI College Predictor

One of the main Padhaanewala features.

Inputs: Course, Entrance Exam, Rank/Score, Category, State, City, Budget, College Type, Hostel

RAG Flow:

1. Extract structured filters from student inputs

2. Query PostgreSQL for eligible colleges

3. Generate embedding for preferences

4. Vector search for similar colleges

5. Combine results and rank using AI

6. Categorize: Highly Suitable / Possible / Reach

7. Generate explanation from verified data

8. Add disclaimer: "Results are estimates, not guaranteed admissions"

## C.5. AI Education Assistant

"Ask Padhaanewala AI" chatbot.

Questions: What is BHMS? Difference between BAMS and BHMS? Which course after 12th?

RAG Flow:

1. Preprocess question (intent + entities)

2. Search PostgreSQL for course/college data

3. Vector search for similar content

4. Retrieve FAQs

5. Assemble context

6. Generate answer with LLM

7. Cite sources

8. Add verification disclaimer

## C.6. AI College Comparison

"Ask AI: Which college is better for me?"

Uses verified data from both colleges

AI explains the comparison with reasons

Clearly states recommendations are not admission guarantees

## C.7. Natural Language Search (Enhanced)

Parse: "Nursing colleges near Bangalore under 5 lakh"

Extract: Course, Location, Max Fee

Execute structured search + vector search

Return explanations with results

## C.8. AI Guardrails

No hallucination - AI only uses retrieved database info

Source citation - every AI response cites data sources

Uncertainty disclosure - AI states when info is uncertain

Verification reminder - always tell users to verify with institutions

No guarantees - never promise admissions

## C.9. Deliverables

AI College Predictor (RAG-based)

AI Education Assistant (RAG-based)

AI College Comparison

Enhanced Natural Language Search

document_embeddings table with data

Vector search API

## C.10. Exit Criteria

AI College Predictor returns categorized results with explanations

AI Education Assistant answers questions from verified data

All AI responses cite sources

No AI hallucination observed in testing (AI only uses DB data)

Disclaimers present on all AI outputs

# PHASE D: MOCK TESTS

## D.1. Phase Objective

Build a comprehensive mock test system that allows students to practice for entrance exams. Includes question bank, test engine, timer, scoring, and performance analytics.

## D.2. Timeline

Duration: Months 6-7 (Weeks 25-28)

## D.3. Components

### 1. Question Bank

Question CRUD (Admin)

Question import (CSV)

Question categories/difficulty levels

Question validation

Subject-wise organization

Multiple question types (MCQ, etc.)

Explanation/answer key for each question

### 2. Test Creation (Admin)

Create mock tests by exam

Select subjects

Set difficulty level

Set number of questions

Set time limit

Publish/unpublish tests

### 3. Test Taking Interface (Student)

Exam selection

Subject selection

Difficulty selection

Timer display

Question navigation (Next/Previous)

Mark for review

Question palette (answered, not answered, marked)

Submit test

### 4. Test Results & Analytics

Score

Percentage

Correct answers count

Incorrect answers count

Unattempted questions count

Time taken

Topic-wise performance breakdown

Rank/percentile (where meaningful)

Practice Again button

View Solutions button

### 5. Test History

All past attempts visible in student dashboard

Performance trends over time

Improvement tracking

## D.4. Deliverables

Question bank (target 2000-5000 questions)

Test creation tool (Admin)

Test taking interface (Student)

Scoring and results system

Performance analytics dashboard

## D.5. Exit Criteria

Admin can create tests with questions

Students can take tests with timer

Results calculate correctly (score, percentage, correct/incorrect)

Topic-wise performance displayed

Test history visible in dashboard

# PHASE E: BUSINESS/CRM & LAUNCH

## E.1. Phase Objective

Add the business-facing features that turn Padhaanewala into a lead-generation machine. This includes counsellor dashboards, lead management, CRM, marketing attribution, and takes the platform to production launch.

## E.2. Timeline

Duration: Months 8-9 (Weeks 29-36)

## E.3. Components

### 1. Lead Management

Lead ID generation

Lead fields: Name, Mobile, Email, Course, College, Source, Date, Status, Assigned counsellor, Follow-up date, Notes

Lead statuses: New, Contacted, Interested, Application Started, Admission Completed, Not Interested, Closed

Lead list with filters and search

Lead detail view

### 2. Counsellor Dashboard

Counsellor login

Assigned leads list

Student details view

Add/update notes

Schedule follow-ups

Update contact status

Update admission status

Role-based access (counsellors only see their own leads)

### 3. Lead Assignment

Admin assigns leads to counsellors

Auto-assignment rules (optional)

Reassignment capability

Workload balancing

### 4. Lead Source Tracking

Source tracking: Homepage, College page, Course page, Blog, Scholarship, Predictor, WhatsApp, Advertisement, Organic search

UTM tracking (utm_source, utm_medium, utm_campaign, utm_content)

Marketing attribution reports

### 5. CRM Features

Lead pipeline view

Follow-up reminders

Activity history per lead

Communication log

Conversion tracking

### 6. Analytics Dashboard (Enhanced)

Website: Visitors, Searches, College views, Course views, Predictor usage

Students: Registrations, Active users

Leads: New, Contacted, Converted

Content: Most viewed colleges, Most searched courses, Popular scholarships, Popular articles

### 7. Marketing Attribution

Compare effectiveness of lead sources

Conversion rate by source

ROI tracking by campaign

### 8. Final Production Launch

Production server setup

Domain/DNS configuration

SSL certificate

CDN setup

Monitoring setup

Backup automation

Load testing

Security testing

Final QA

Production launch

## E.4. Deliverables

Complete lead management system

Counsellor dashboard with role-based access

Follow-up and notes system

Marketing attribution reports

Production launch

Post-launch monitoring

## E.5. Exit Criteria

Leads reach admin panel immediately after enquiry

Counsellors can manage assigned leads

Lead sources tracked correctly

Analytics dashboard functional

Platform live in production

All launch checklist items complete

# PHASES COMPARISON SUMMARY

## All 5 Development Phases at a Glance

| Phase | Name | Weeks | Months | Key Features | Purpose |
| --- | --- | --- | --- | --- | --- |
| A | Core Platform | 1-3 | Month 1-3 | Foundation, Database, Colleges, Courses, Search, Admin, Auth, SEO | The base - nothing else works without this |
| B | Student Features | 4 | Month 4 | Accounts, Saved Colleges, Comparison, Scholarships, Reviews | Turns site into interactive experience |
| C | AI Features | 5 | Month 5 | Predictor, Assistant, AI Comparison (RAG) | Unique competitive advantage |
| D | Mock Tests | 6-7 | Month 6-7 | Question Bank, Test Engine, Results, Analytics | Engagement + recurring usage |
| E | Business/CRM | 8-9 | Month 8-9 | Leads, Counsellors, CRM, Attribution, Launch | Revenue generation + production |

# PROJECT LIFECYCLE PHASES (Management View)

In addition to the development build phases, the project follows a standard project management lifecycle with 5 phases. These apply to the entire project from start to finish.

## Phase L1: INITIATION

Goal: Define the project, get approval, establish feasibility

Activities:

- Review and approve Master Specification

- Define project scope and objectives

- Identify stakeholders

- Establish project charter

- Determine budget and resources

- Assess feasibility

Deliverable: Approved Project Charter, Master Specification (Version 2.0)

Status: COMPLETE ✅

## Phase L2: PLANNING

Goal: Create a detailed roadmap for execution

Activities:

- Create detailed project plan

- Design system architecture

- Design database schema

- Create API design

- Define team roles and responsibilities

- Prepare risk management plan

- Define quality standards

- Set budget and timeline

Deliverable: Project Plan, Architecture Design, Database Schema, API Design

Status: IN PROGRESS (This document) 📋

## Phase L3: EXECUTION

Goal: Build the platform according to the plan

Activities:

- Set up development environment

- Build database and backend

- Build frontend

- Implement features phase by phase

- Integrate AI/RAG features

- Update documentation

Deliverable: Working software (Phase A → B → C → D → E)

Status: NOT STARTED ⏳

## Phase L4: MONITORING & CONTROL

Goal: Track progress, ensure quality, fix issues

Activities:

- Track progress against plan

- Run tests (unit, integration, E2E)

- Perform quality assurance

- Conduct security testing

- Monitor performance

- Review budget and timeline

- Manage risks and changes

Deliverable: Test Reports, Status Reports, Quality Certifications

Status: Runs continuously throughout execution

## Phase L5: CLOSING

Goal: Deliver final product, handover, close project

Activities:

- Production deployment

- Final testing and verification

- Documentation handover

- Admin training

- Client acceptance sign-off

- Lessons learned review

- Post-launch support plan

Deliverable: Live Platform, Documentation, Handover, Training

Status: NOT STARTED ⏳

# PROJECT TIMELINE (Gantt-style Summary)

Visual representation of months vs phases:

| Activity | Duration | Weeks | Details |
| --- | --- | --- | --- |
| Phase A: Core Platform | Months 1-3 | Weeks 1-12 | Homepage, DB, Colleges, Courses, Search, Admin, Auth, SEO |
| Phase B: Student Features | Month 4 | Weeks 13-16 | Accounts, Saved, Compare, Scholarships, Reviews |
| Phase C: AI Features | Month 5 | Weeks 17-20 | Predictor, Assistant, AI Comparison |
| Phase D: Mock Tests | Months 6-7 | Weeks 25-28 | Question Bank, Test Engine, Analytics |
| Phase E: CRM + Launch | Months 8-9 | Weeks 29-36 | Leads, Counsellors, CRM, Production Launch |
| Testing & QA | Continuous | All months | Unit, Integration, E2E, Security, Performance |
| Data Collection | Month 2+ | Ongoing | Colleges, Courses, Scholarships, Questions |

PADHAANEWALA EDUTECH SERVICES

BENGALURU - 560100

End of Project Phases Document